Table 1: Resource needs for our project

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task Code** | **Deliverable Description** | **Resource Name** | **Amount of Resource Required** | **Cost** |
| **1.0** | **Iteration 1 – Planning and Design** |  |  |  |
| 1.1 | Planning – prepare meeting | Team members meeting | 2 hours | 2x(30$x3) = 180$ |
| 1.2 | Hardware – applicable to entire project | Laptop | 3 laptops | 3x1000$ = 3000$ |
| 1.3 | Software – applicable to entire project | Office 365 – MS Teams | 3-month subscription x5 users | From 3x(5x9.10$) = 136.50$ (tax not included) |
| 1.4 | Stakeholder Register | Team members meeting (workshop) | 1 hour | 30$x3 = 90$ |
| 1.5 | Persona Developing | Team members meeting (workshop) | 2 hours | 2x(30$x3) = 180$ |
| 1.6 | Persona Testing | Team members meeting (workshop) | 1 hour | 30$x3 = 90$ |
| 1.7 | Markdown files | Team members meeting (workshop) | 1 hour | 30$x3 = 90$ |
| 1.8 | Iteration 1 Report | Team members meeting (workshop) + uploading file | 1 hour | 30$x3 = 90$ |
| **Sub-Total** |  |  |  | **3856.50 NZ$** |
| **2.0** | **Iteration 2 – Implementation** |  |  |  |
| 2.1 | Planning – prepare meeting | Team members meeting | 2 hours | 2x(30$x3) = 180$ | |
| 2.2 | ALL documents converted into Markdown files | Team members meeting (workshop) | 4 hours | 30$x3 = 90$ | |
| 2.3 | Resource Needs Report | Team members meeting | 2 hours | 30$x2 = 60$ | |
| 2.4 | Gant Chart | Team members meeting | 2 hours | 30$x2 = 60$ | |
| 2.5 | Progress Report | Team members meeting (workshop) | 1 hour | 30$ | |
| 2.6 | Markdown documents to GitHub | Team members meeting |  |  | |
| 2.7 | Design an ecommerce mobile app | Team members meeting (workshop) | 40 hours | 40x(30$x3) = 3600$ | |
| 2.8 | Software | Adobe Suite | 3-month subscription x3 users | 3x(79$x3) = 711$ | |
|  | Software | GitHub | $40per user/year  for the first 12 months\* | 3x $40 = $120 |
| **Sub-Total** |  |  |  | **4,851 NZ$** |
| **4.0** | **Iteration 3 – Implementation and MVP** |  |  |  |
| 4.1 |  |  |  |  |
| 4.2 |  |  |  |  |
| 4.3 |  |  |  |  |
| 4.4 |  |  |  |  |
| 4.5 |  |  |  |  |
| 4.6 |  |  |  |  |
| 4.7 |  |  |  |  |
| 4.8 |  |  |  |  |
| **Sub-Total** |  |  |  | **12,000 NZ$** | |
| 4.0 | **Final Handover** |  |  |  |
| 4.1 | Website Hosting |  |  |  |
| 4.2 | Domain Name |  |  |  |
| 4.3 |  |  |  |  |
| 4.4 |  |  |  |  |
| 4.5 |  |  |  |  |
| 4.6 |  |  |  |  |
| **Sub-Total** |  |  |  | **NZ$** | |
| **TOTAL** |  |  |  | **NZ$** |

**Note: please make sure you fill all information related to your project above and convert everything to readme.md (GitHub)**